## Slide 1: Online Store Application
System Development Project
By Liam Corcoran, Lucas Magnien, Nirosh Ratnam, and Yu-Tang Yu

## Slide 2: Discussion
For our project, we intend to design and build an online store application cloud SAAS providing online POS for customers of client businesses, including collation of shopping information for business statistical analysis, and the creation of financial statements based on collated information. As described below, the focus of the project will be to provide exposure and feedback for business startups with new business identities and products as quickly and easily as possible, within a community setting.

## Slide 3: Discussion – Binary Bazaar
Binary Bazaar is an online marketplace for "grassroots" startups who want to showcase their business identities and products to likeminded, community-oriented individuals. The focus of the project is on ease-of-use, and the rapid development of new ideas and products.

## Slide 4: Risk Assessment
Personnel
  Group members may leave the group or fall into a condition where they are not able to reach deadlines
Technology
  Tools or strategies may fail due to unforeseen circumstances
Scope
  The amount of work required for deadline may be beyond our abilities to accomplish in this term

## Slide 5: Task Breakdown – Project Responsibilites
At the beginning of this project our team has split tasks amongst individual comfort, knowledge, and skill.
Each individual group member will be developing through the next couple of weeks.

## Slide 6: Task Breakdown – Milestone Chart
The group has created a schedule that shows weekly tasks that needs to be done by a weekly basis using a Milestone Chart

## Slide 7: Task Breakdown – Gantt Chart

## Slide 8: Task Breakdown – Gantt Chart

## Slide 9: Task Breakdown
Site design
Index
  Signup
  Login
    Store customization
      Add/remove item
    Store analytics
  Cart
    Checkout
Browse
Search results
Store page
  Item page
Database design
User
  Store
    Item
      review
  Cart
    Item

## Slide 10: Task Breakdown
Technologies
UI framework: bootstrap (css/js) + Jquery
  Create pages based on wireframes
JSON + XML
  Write conversion in API and import export in site JS
Mongo DB
  Write tables + relations, initialize server
Kong API
  Write API listener, connect to webserver and DB
Restful integration with PayPal
Nginx webserver on AWS
  Initialize and configure, then deploy site package (.war file), then deploy container (docker) to Amazon Web Server
Selenium test scripts running on Jenkins for each js function
  Write test scripts and configure jenkins tasks
Gradle build scripts
  Write build script for create .war file from directory

## Slide 11: Progress – Index Page
The index page contains a navigation bar using links as of now that will direct the user to the page they have clicked on such as About, Contact, Sign Up, Login.
This page also contains sample images of business identities and products

## Slide 12: Progress – Sign Up
The sign up page allows to user to create an account by entering a username and password.
The user must agree to the terms and conditions
To create and account the user must enter their information such as name, address, email, phone number, and date of birth.

## Slide 13: Terms and Conditions Page
The terms and conditions page allows the user to read the rules they have accepted regarding to use this website and creating account.

## Slide 14: Progress – Store Page
Showcases users items for sale
Navigation of users collection bottom left
Description of collection bottom right

## Slide 15: Progress – Item Page
Showcases an item to be purchased
Image right
Description left
Options below
Add to cart button
Recommended items (images 3)
Specs in point form

## Slide 16: Progress – Cart Page
Total Price
Check out button
Modular list of items in cart
  Image of item
  Description
  Option (amount/size etc)
  Remove button

## Slide 17: Progress – Check Out Page
Form for payment information
Payment info
verification
Image of one item in cart on right

## Slide 18: Issues
At this moment, we have not encountered any issues creating our webpages for our online market website.

## Slide 19: Risk Compensation
Personnel
  Modular phase strategy allows for task load balancing between group members
Technology
  The creation of features is scheduled on an as-needed basis, meaning that the most important work is completed first and refining will occur afterwards
  This allows us to find out what works early enough to still have time to change strategy or technology
Scope
  Creating features in parallel will allow coaching within the team, which may help with the abilities that fall short within the group