## Slide 1: Online Store Application
System Development Project
By Liam Corcoran, Lucas Magnien, Nirosh Ratnam, and Yu-Tang Yu

## Slide 2: Project Definition
online store application cloud SAAS providing online POS for customers of client businesses,
collation of shopping information for business statistical analysis,
creation of financial statements based on collated information.
provide exposure and feedback for business startups with new business identities and products as quickly and easily as possible, within a community setting.

## Slide 3: Risk Assessment
Personnel
  Group members may leave the group or fall into a condition where they are not able to reach deadlines
Technology
  Tools or strategies may fail due to unforeseen circumstances
Scope
  The amount of work required for deadline may be beyond our abilities to accomplish in this term

## Slide 4: Task Breakdown – Gantt Chart

## Slide 5: Task Breakdown – Gantt Chart

## Slide 8: Database Design

## Slide 9: ER

## Slide 10: Link to demo
https://webdev-corvos.c9users.io/

## Slide 11: Risk Compensation
Personnel
  Modular phase strategy allows for task load balancing between group members
Technology
  The creation of features is scheduled on an as-needed basis, meaning that the most important work is completed first and refining will occur afterwards
  This allows us to find out what works early enough to still have time to change strategy or technology
Scope
  Creating features in parallel will allow coaching within the team, which may help with the abilities that fall short within the group

## Slide 12: Issues
Personnel
  Learning pace differed from person to person, the completion tolerance was in fact supplemented by those who were faster, but this caused us to make time sacrifices that would delay completion
Technology
  Technology choices changed from initial design to final project
    (example instead of using Kong API we used express framework for Node.js)
  Underestimated time required to setup Amazon Web Services
Scope
  Attempting to create a fully functional user-driven marketplace was a “moon shot” but in retrospective we accomplished a lot considering we were learning while applying new concepts.

## Slide 13: Conclusion
What we learned about management
  Modular development is highly dependant on the development team
    Training importance should be highest priority so completion doesn’t stagger
  Dedicated roles based on technology may have been useful to supplement the team (2 modular devs, 2 dedicated infrastructure devs)
What we learned about technology
  How to make a dynamic website using Node.js, Express, MongoDB
  Restful Routing practices
What we learned about design
  The advantages of selecting technologies that allow for scalability is a must for “Agile” as-needed feature design